Blog app
## Day 1: Project Setup and Backend Development
### Tasks:
1. Backend Setup:
  1. Install and configure MongoDB (locally or using a cloud service like MongoDB Atlas).
  2. Create collections:
    1. users: for login/signup (fields: username, email, password).
    2. blogs: for storing blog posts (fields: id, title, content, author, timestamp).
  3. Create RESTful APIs using Java Spring Boot or Node.js:
    1. Signup/Login APIs.
    2. APIs to create, read, and fetch blogs.
  4. Test all APIs using Postman.
2. Android Studio Setup:
  1. Create a new project in Android Studio.
  2. Configure required dependencies: Retrofit for API calls, Room for offline caching, and Gson for JSON parsing.
### Deliverables:
- MongoDB collections created.
- Fully functional backend with tested APIs.
- Basic Android project initialized.

## Day 2: Authentication Module
### Tasks:
1. Frontend (Android):
  1. Create Login and Signup Activities with the following fields:
    1. Login: email, password.
    2. Signup: username, email, password, confirm password.
  2. Add form validations (e.g., email format, password strength).
2. Backend:
  1. Connect the app with the backend:
    1. Use Retrofit for API calls.
    2. Implement login and signup functionalities.
3. UI:
  1. Design a simple, user-friendly interface for authentication screens.
  2. Redirect users to the home page after successful login.
### Deliverables:
- Working Login and Signup screens.
- Backend integrated with authentication functionality.

## Day 3: Blog Listing and Reading Module
### Tasks:
1. Backend:
  1. Create an API to fetch all blogs.
2. Frontend:
  1. Design the Home Screen:
    1. Use RecyclerView to list blogs.
    2. Each item shows the blog title and author.
  2. Implement a Blog Detail Screen to display the full content of a blog when clicked.
3. Integration:
  1. Fetch and display blog data from the backend using Retrofit.
### Deliverables:
- Blog listing and detail views implemented.
- Blogs fetched dynamically from MongoDB.

## Day 4: Blog Upload Module
### Tasks:
1. Backend:
  1. Create an API for uploading a blog.
  2. Include fields: title, content, and author.
2. Frontend:
  1. Create a Blog Upload Screen with a form for the title and content.
  2. Add form validation (e.g., title and content cannot be empty).
  3. Use Retrofit to send blog data to the backend.
3. UI:
  1. Add a button to navigate to the Blog Upload Screen from the Home Screen.
### Deliverables:
Working blog upload functionality integrated with the backend.

## Day 5: Offline Caching Module
### Tasks:
1. Implement Room Database:
  1. Create entities and DAO for blogs.
  2. Store fetched blogs locally.
2. Offline Mode:
  1. Check network connectivity.
  2. If offline, load blogs from Room.
  3. Save blogs to Room after fetching them online.
3. Save Blogs:
  1. Add a "Save Offline" button to the Blog Detail Screen.
  2. Save the selected blog in Room.
### Deliverables:
- Blogs cached locally for offline access.
- Option to save blogs for offline reading.

## Day 6: Final Touches and Enhancements
### Tasks:
1. UI/UX Enhancements:
  1. Improve the overall look and feel of the app using Material Design.
  2. Add loading indicators and error messages for API calls.
2. Testing:
  1. Test the app on multiple devices.
  2. Test edge cases (e.g., empty fields, incorrect login credentials).
3. Bug Fixes:
  1. Fix any issues encountered during testing.
### Deliverables:
- Polished UI.
- Bug-free application.

## Day 7: Deployment and Documentation
### Tasks:
1. Deployment:
  1. Host the backend on a cloud platform (e.g., AWS, Heroku).
  2. Test the app with the hosted backend.
2. Documentation:
  1. Write clear instructions on how to set up and use the app.
  2. Document API endpoints.
3. Final Testing:
  1. Perform end-to-end testing to ensure everything works smoothly.
### Deliverables:
- Fully functional blog software.
- Hosted backend.
- Documentation ready.

## Tech Stack
1. Frontend: Android Studio with Java.
2. Backend: Spring Boot or Node.js.
3. Database: MongoDB.
4. Libraries: Retrofit, Room, Gson, Material Design Components.